GOVERNMENT OF INDIA

MINISTRY OF RURAL DEVELOPMENT

RAJIV GANDHI NATIONAL DRINKING WATER MISSION

Capacity Development

for the Water and Sanitation Sector Reform in India

Strategic Planning Workshop

Delft – The Netherlands

28 January – 08 February 2002

Draft Report

Table of contents

List of abreviations	iii

1.	Introduction	1

1.1 Context and objectives of the workshop	1

1.2 Background to sector reform: Water	2

1.3 Background to sector reform: Sanitation	2

1.4  The importance of capacity building	3

1.5 Organization of the report	4

2.	Implementation of the Reform: lessons learnt	5

2.1 At Central level	5

2.2 At State and District levels	5

2.3 At implementing level	6

2.4 Identification of potential capacity needs	7

3.	Main components for Capacity Development	8

3.1  Capacity development at a glance	8

3.2 Scoping	10

3.3 Critical issues	11

4.	Planning for the scoping exercise	13

4.1 Proposed programme strategy	13

4.2 Steps in the scoping exercise	14

4.3 The scopers	14

4.3 The CD plan preparation	15

ANNEXES	18

Annex 1 TIME SCHEDULE	19

Annex 2 CAPACITY BUILDING INDIA DAYS AND ACTIVITIES	20

Annex 3: Participants contact addresses	21

Annex 4: Workshop Programme	25

Annex 5: Selected Workshop Sessions	27

5.1 Invited guests: Prof. Niels Roling and Prof. Edith Van Walsum	27

5.2  IEC Presentation	29

5.3 Working with participatory methodologies	31

5.4 Village sanitation campaign	32

### List of abreviations

| AWW | Aanganwadi Workers |
| --- | --- |
| CB | Capacity Building |
| CBO | Community Based Organisation |
| CD | Capacity Development |
| CEO | Chief Executive Officer |
| DRDA | District Rural Development Agency |
| DSU | District Support Unit |
| Govt | Government |
| GP | Gram Panchayat |
| GS | Gram Sabha |
| HRD | Human Resource Development |
| HW | Health Workers |
| IEC | Information Education Communication |
| M&E | Monitoring and Evaluation |
| MLA | Member of Legislative Assembly |
| MP | Member of Parliament |
| NCT | National Core Team |
| NGO | Non Governmental Organisation |
| NYK | Nehru Yuwa Kendra |
| PHED | Public Health Engineer Department |
| PRI | Panchayati Raj Institution |
| PRO | Public Relations Officer |
| RC | Resource Center |
| RGNDWM | Rajiv Gandhi National Drinking Water Mission |
| RWSS | Rural Water Supply and Sanitation |
| SHG | Self Help Group |
| SIRD | State Institute of Rural Development |
| SO | Support Organisation |
| SR | Sector Reform |
| SWOT | Strength, Weakness, Opportunity, Threat |
| VWSC | Village Water and Sanitation Committee |
| WATSAN | Water and Sanitation |
| ZP | Zilla Parishad |

# Introduction

## 1.1 Context and objectives of the workshop

The Government of India, its Ministry of Rural Development and the Rajiv Gandhi National Drinking Water Mission, have committed themselves to reforming the rural water supply and sanitation sector.  The reform, which is less than three years old, seeks to put in place a decentralized framework throughout India to ensure sustainable, safe drinking water supply and effectively-used sanitation facilities with relevant hygiene behaviours.  This extraordinary undertaking demands strong capacity to transform the water and sanitation sector.

Several activities have already started at state level in order to meet this challenge, but the need was felt by the Government of India, to plan for an organized and structured approach, which could contribute to  an effective implementation of the reform. Implementing a reform does not consist only in "sending" guidelines to various stakeholders at all levels; it is also "facilitating" a process by which all stakeholders become actors of change. This process requires to develop institutional and individual capacities.

In this light, and owing to the strong support of the UNICEF Office of New Delhi, a Strategic Planning Workshop was organized in Delft, the Netherlands, in the premises of the IRC, International Water and Sanitation Centre, between 28 January and 8 February 2002, which was facilitated by staff from IRC and WEDC. The objectives of the workshop were :

- To exchange experience on sector reform implementation

- To constitute a National Core Team

- To deepen knowledge on key reform issues

- To develop an action plan for the first phase of capacity development, with an emphasis on a scoping exercise

The workshop was attended by 17 Senior Staff from India representing a wide variety of country situations, and facilitated by 6 Senior staff from IRC and WEDC (see annex 1, for details) :

- 2 Senior staff from the Ministry of Rural Development (Private Secretary, Sanitation Policy Director)

- 3 Leading managers from the Rajiv Gandhi National Drinking Water Mission (Mission Director, Policy Planning for Rural WS Director & Deputy Director)

- 2  representing External Support Agencies (UNICEF & WSP)

- 1 representing a local NGO (Gram Vikas)

- 2 Senior staff representing Training Institutes (Gandhigram Rural University in Tamil Nadu, Gujurat Jalsewa Training Institute)

- 7 Senior Engineers representing State Governments (West Bengal, Andra Pradesh, Uttar Pradesh, Uttaranchal, Maharashtra, Mizoram, Madhya Pradesh)

- 4 Senior staff from IRC

- 2 Senior staff from WEDC.

The Workshop has been instrumental in creating a Team spirit among the potential members of a National Core Team for the future of the scoping activities, as well as to reach a common understanding on main conceptual issues related to the implementation of the Sector Reform, Capacity Development and the planned scoping exercise.

## 1.2 Background to sector reform: Water

Despite the high-recorded coverage of drinking water facilities, these services have not achieved the expected results in terms of sustainability and health benefits; nor are people fully satisfied with the services.  Thus the Accelerated Rural Water Supply Programme has been revamped from a target-based, supply-driven approach to a demand-responsive approach where users get the service they want and are willing to pay for.

The objective of having financially and environmentally sustainable rural water supply systems through management at the lowest appropriate level provides a long-term incentive to States relieving them of the current burden of recurrent costs and rehabilitation of  systems.  Twenty percent of the annual outlay under the Accelerated Rural Water Supply Programme (ARWSP) is currently earmarked for providing incentives to States which implement projects to institutionalise community-based rural water supply systems through these principles:

- Adoption of a demand-responsive and adaptable approach based on empowerment of villagers to ensure their full participation

- Shifting role of Government from direct service delivery to that of planning, policy formulation, monitoring, support and management arrangements

- Partial capital costs sharing (10%) either in cash or kind or both and full responsibility for O&M by users.

Sixty-three districts in almost all States have entered the programme on a pilot basis.  Elements of the revamped ARWSP plan are: preparation of comprehensive action plans by States and Districts based on comprehensive village water and sanitation planning, adoption of participatory methods,  HRD aimed at empowering the Panchayati Raj institutions and local communities, IEC related to hardware and software aspects, monitoring and evaluation, and special attention to water quality, source sustainability, provision of drinking water in rural schools.

## 1.3 Background to sector reform: Sanitation

The Restructured Centrally-sponsored  Rural Sanitation Programme (RCRSP) seeks to bring about an improvement in the general quality of life in the rural areas.  The strategy envisaged to achieve this objective includes these elements:

- accelerating coverage of rural population (up to 50% during the 9th plan)

- stimulating demand through awareness creation and health education

- covering schools in rural areas with sanitation facilities

- encouraging suitable cost effective and appropriate technologies

- IEC to promote sanitation as a means to achieving a better quality of life.

As with water, the programme is planned as community-led and people-centred.  A demand-driven approach is adopted with stress on awareness building and meeting the demand with alternate delivery mechanisms.  It is planned to gradually phase out subsidies for individual latrine units. The restructured programme differs from earlier efforts in:

- offering a broader range of technologies and technology improvisations with reference to customer preferences, construction materials and capacities

- developing back-up services such a sanitation production centre (PCs), rural sanitary marts (RSMs), trained masons

- Stressing software, including intensive IEC campaigns in the context of ‘total sanitation campaigns’

- dovetailing the range of funds from GOI and state programmes aimed for rural development.

- fostering broader participation including NGOs, civil society organizations and CBOs.

More than 115 districts have been designated as ‘sanitation districts’.  By the end of 2002, this is likely to grow to 200 districts.  As with ARWSP, funds have been released and the programme is in its early stages of implementation.  Unlike the ARWSP, however, the latrine aspects of the sanitation effort face fundamental challenges of low levels of coverage (less than 20%) and low demand. Both water and sanitation reforms require restructuring state engineering departments and moving towards decentralised models of service delivery with the Panchayati Raj Institutions, non-profit organizations, civil society organizations and so on.

For both sanitation and water, a few States and districts already have fully entered the new programme effort.  Some have completed policy frameworks.  Some have started with internal capacity building; others are just beginning.  Power and funding are being devolved.  Financial resources have been sent.  One major challenge is to use the funds wisely in this gradual devolution to district and panchayat.

## 1.4  The importance of capacity building

All this implies that capacity development should focus on building on experience gained thus far, ensuring the capacity is in place and learning how to move to scale while retaining quality.  Capacity building plays a pivotal role without which efforts for change will gradually be undermined by reversion to old, known institutional behaviour.

The sector reforms are a remarkable opportunity for change towards long-term, sustainable service delivery. However, extensive capacity building – and commitment to capacity building-- are needed to support these new approaches and deliver sustainable outcomes with maximum impact.

Capacity building for institutional development is an organized effort to improve the current and future performance of the institutions and their staff.  The central feature is to develop a good fit between the organizations’ activities and staff performance with the demands of the surrounding environment.  The focus is on self-improving institutions (learning to learn) at the State, district, panchayat and village levels.  Achieving a similar vision and commitment to change may take some time, particularly since decentralisation puts new demands on personnel for which some have little motivation and incentive. To support this, senior and mid-level personnel at the Centre and in State Governments need to have similar vision and operate in concerted action. Thus, at this higher level, advocacy and consistent joint planning are relevant.

The capacity building framework has to cater for a broad range of training needs and concerns of different levels of sector staff.  These range from engineering staff and personnel in Panchayati Raj institutions who need to change their roles toward facilitation of processes.  It has been mentioned by GOI personnel that, in the long-run, effective training should be provided to approximately 200,000 people; while at the community level, perhaps 100 million people will be involved, in one way or another, in the new rural water and sanitation decentralization effort.  It is obvious that this is a massive task that needs a good organizational framework.

The proposed strategy seeks to couple planning and training, thus setting in place the elements of a national capacity development programme.  The capacity building effort will be launched through:

- strategic planning by senior leaders from the Ministry of Rural Development, UNICEF and WSP and key training/NGO institutions;

- detailed scoping exercise with indicative district capacity building plans;

- initial training and motivation of about 200 key trainers/capacity builders.

The well-organized start-up of an effective capacity building framework can result from a collaborative effort.  This can be generated by the leaders of the Ministry of Rural Development, the Rajiv Gandhi National Drinking Water Mission, working together with relevant State personnel and professionals who already have tested experience in capacity building within the framework of decentralization of the drinking water and sanitation sector.

## 1.5 Organization of the report

The report is composed of four summary chapters followed by annexes that display the outputs of the workshop in greater detail.  Chapter 2 examines the lessons learned in sector reform which may have implications for capacity development programmes.  Chapter 3 deals with the basics concepts (capacity development, scoping) and related critical issues.  The next chapter 4 globally looks at elements of plans for scoping and capacity development activities at the district and sub-district levels.

# Implementation of the Reform: lessons learnt

Participants of the workshop were asked to identify positive experiences and constraints (challenges/gaps) related to the implementation of the Sector Reform which could directly or indirectly influence capacity development. For this purpose, three groups were formed, identifying key issues at central, state/district and implementation levels.

## 2.1 At Central level

The following strengths and weaknesses were highlighted by the participants concerning the implementation of the reform at central level:

| Strengths | Constraints |
| --- | --- |
| Introduction of the reform Reforms legislated in some States Commitment of GOI and timely release of funds Flexibility Strengthening of PRIs Willingness to pay Sustainable institutional set up Poverty alleviation Gender empowerment Social movement Employment generation Empowerment of community Proper progress and process monitoring enlarged | Attempts by some States to centralise power Lack of understanding about IEC and HRD Lack of appropriate training tools and methodology Changes of corruption due to insufficient awareness Effective monitoring system not yet in place Gender imbalance Political interference Ignoring of traditional systems, ethical and cultural practices in technology options Administrative, engineering and management courses lack capsules on social elements on community issues Lack of adequate interaction with community Delay in issue of guidelines Lack of clarity on reforms at implementation level IEC contents not well defined – skewed Lack of trusts on other agencies Non availability of suitable NGOs/institutions Lack of synergy/convergence |

## 2.2 At State and District levels

The following strengths and weaknesses were highlighted by the participants concerning the implementation of the reform at state and district levels:

| Strengths | Constraints |
| --- | --- |
| Mobilising political will Community management and ownership achieved NGOs have been involved NGOs and Panchayat established a good relationship to effectively implement WATSAN projects Communities willing to pay The implementation set up has been quite strong Training and HRD campaign has started on a strong basis Government role as a facilitator as communities have more and more responsibilities Increase in transparency in the project at district so there is reduce in leaking of funds Use groups are now recognise as legal groups Community procurement Private sector involvement Cost sharing | Disparity among programmes in and among districts demotivates and confuses Little political will and support (some states) Shared system of quality control in procurement Duplication of nomination of members in State & district leads to complication Monthly Progress Report from Village Water Sanitation Committee (VWSC) hampers progress Lack of adequate convergence of government department (Central/States) Operational integration of water supply and sanitation missing Demand for financial progress dilutes quality of process Heterogeneous societies and caste factors pose problems Complex schemes execution – no solution provided Lack of regular orientation of programme executives Change of project management team at state and district level Absence of due role of collectors /district magistrate – less support |

## 2.3 At implementing level

The following strengths and weaknesses were highlighted by the participants concerning the implementation of the reform at implementing levels:

| Strengths | Constraints |
| --- | --- |
| CD provides base for sustainability Political institutional support (partial) Accepted policy support for CD & IEC (Central and State Governments) Commitment is there for sector reform Financing allocations made (crucial) Training institutions identifies and accessed Most States have HRD cells & agenda on RWS S/CD Trained grassroots level functionaries available for service Training modules available (need updating) Training material available Reform agenda shared through strong IEC campaign CD enables efficient services/easy access Helps create pool of resource persons SR provides for flexible contracting professionals CD contributes to employment generation | Institutional arrangements CD not conditional to implementation (looses priority) Enough space (time) for CD process nor given (pushed) Lack of commitment to ‘let go’ at meso/micro levels HRD very technical missing social issues Unwilling to accept alternatives Training skills follow up with support services? Training modules to be revised keeping village communities in mind Ready made trainers not available Missing E&C in IEC Role conflict VWSC-PRI Training methods outdated Infrastructure for Resource Centres Public not aware of sector reform Need for documenting & sharing (as resource) best experiences. Institutional collaboration needs strengthening (out sourcing) Resource centres as ‘clearing house’ for information in w&s Directory of resource persons Education & polytechnic resource persons NGOs as CD partners also |

## 2.4 Identification of potential capacity needs

Based on the experience of the participants, potential actors involved in the implementation of the sector reform have been identified, together with the capacities they might need to develop.

| Who are they? | What capacity do they need? |
| --- | --- |
| Community level: volunteers with honorarium; NGOs staff; contracted groups; SHGs (women) Potential members: children, PRIs, CBOs volunteers | Skills in community mobilisation (with gender and poverty balance) Ability of facilitating participatory analysis Should be able to articulate tech. management options. Knowledge of minimum rules and procedures about finances, costs, environment Managerial skills (accountability, to PRIs and to users) To be able to work in water supply and sanitation |
| District / Block (professionals): local institutions (policy techn./others), core groups (district support unit) | Know district well Understand SR, Resource Centre/specialities M&E (feed back/take to grass root level workers) Participatory approaches |
| State: specialist groups join, state resource centre, institutional network (outsource), hard cell/IEC | Clear concept of SR agenda Conceptual understanding of IEC Management skills Ready to change (methodology) RC (multidisciplinary team) Outsourcing from professional institutions (networking) HRD & IEC to be under one umbrella and common approach |

| Who are they? | Who reaches them? |
| --- | --- |
| Children at home | Mother, grandparents, AWWs, ANMs |
| Children at school | Parents, teachers, health workers, Peers |
| Men (all) | NGO, Motivators, village elders, religious leaders, PRI members, JE, Gram Sevak’ informal leaders |
| Women at home | AWW husband, HW, women motivators, MM leaders, |
| Women working outside home | Employers, SHGS motivators, NGO’s, youth associations, literacy worker |
| Youth | Youth clubs, N.Y.K. political leaders heroes |
| Youth (girls) | Mothers, Mahila Mandal, NYK, AWWs, heroes |

# Main components for Capacity Development

## 3.1  Capacity development at a glance

Introduction

In the 80’s capacity building was understood to be training and gradually, as more and more training was delivered, a disillusionment set in.  Governments and donors did not see the results they sought.  So the idea was re-conceptualized to include the enabling environment and motivation that allow new skills from training to be used as intended. This is phrase ‘Capacity Development” has been used in this workshop. It was therefore agreed that Capacity Development is not only about Human Resources Development. It encompasses strengthening of appropriate skills and motivation of actors involved as well as creating or consolidating an enabling environment, at all levels: community and support levels (village, block, district, state).

Traditional capacity and institutional development

This approach has evolved in the 50’s and 60’s to build up and strengthen key formal organizations, particularly those in the public sector.   This technocratic or traditional planning approach gives attention to skills, administration and management, with an emphasis on internal change, formal organizations, and on supplying skills.

Governance approach

In the beginning of the 1980s, good governance was seen as central to creating a supportive enabling environment.  The idea is that the exercise of political power is important at all levels.  This approach emphasises economic, political, social and cultural parts of the environment. These include: accountability, transparency, participation and honesty in public affairs from community to national level.  The context is important:  such as roles of women, caste and class issues.

Economic approach to capacity and institutional change

In the beginning of the 1990s, initial proponents were in the World Bank originally. This approach applies the techniques of micro economics to institutional and capacity development. The idea is that people behave rationally and respond to the idea of “what’s in it for me”.  These are usually incentives (money, interesting work, ease of carrying out tasks, recognition, promise of a water scheme). Without these incentives, programmes for change run into trouble. In this approach access to information is also very important, for all people (for example, information about responsibilities and benefits, costs, timing, risks.  Programs also have sets of contracts/agreements among different people and groups (owners, committees, contractors, block offices, beneficiaries) and so only.  This approach focuses on formal organizations like governments and NGOs but also informal institutions such as classes, men and women, religion and caste groups.  Its focus is less on big organizations and more on decentralised approaches that allow people in small areas to organize.  Competition can be included, not only among contractors, but also among/within communities and within organizations.

The capacity development approach

It focuses on macro-institutional approach and is emerging as a synthesis or combination of the traditional skills development, the governance and economic approaches. It also focuses on the institutional pattern e.g., links in the government chain, networks of NGOs or panchayats or committees. It includes behaviours of organizations and the enabling environment.

The following questions need therefore to be addressed:

- Skills and actors: What are the key functions to be performed?  by whom? for whom? when and how?

- Enabling factors: What conditions are needed to perform these functions? Which existing institutions are enabling? What flexibilities are required? How to resolve internal or institutional constraints in order to make better use of new skills?

- Motivation: Are incentives in place for capacity building and change?

- Strategies: Are strategies and tools improved? (not same old cascade training) How can the results be disseminated rapidly with minimum loss of quality?

Sector Reform implies introducing a change in attitude, from a supply driven to a demand driven approach, from a provider to a facilitator’ role, at the lowest possible level, in order to reach sustainability. The reform also envisions a process of decentralised management anchored in community empowerment integral to which is a prominent component of gender equality.

Tentative definition of capacity development

This definition has been developed in a participatory way by all participants.

Capacity development is a technical, social, organisational institutional and political process aiming for the sustainable and successful implementation of the rural water and sanitation reform.

The following table describes the major components of each three main characteristics of capacity development, skills, motivation and enabling environment.

| Can do | Willing to do | Able to do |
| --- | --- | --- |
| Skill | Motivation | Enabling Environment |
| Skill building Training. Training tools and methodology enabling to apply. Adult learning Experience sharing Demonstration (exposure) & cross visits Module development Development of training tools Trainers & resource persons Management of the capacity building (including evaluation,) scheduling. +O.U.I Upgrading knowledge Training needs assessment Identification, selection of target group for training. Training needs assessment Policy/Strategy | Desire / acceptance Attitude change Motivation of trainers | Demonstration/exposure. Cross visits & field ‘ederson’ project Module development Development of training tools Trainers and resource persons Management of the capacity building (including evaluation) scheduling + OUI Institutionalisation of the process(room for growth ongoing learning experiences) Organisational/flow of funds Institutional development (inventory ) Structure /system Training needs assessment Policy Structure Continuity Criteria/capacity of decision & planning Policy/Strategy |

## 3.2 Scoping

Introduction

Scoping is a participatory activity aiming at assessing capacity needs and supply potentialities which will enable district staff to draw a capacity development framework / plan for their district, based on expressed needs at community  and support levels. There can be two levels of ownership one is at district level and another one is at community level, as this represents one of the backbone of the sector reform.

Scoping therefore requires to identify main bottlenecks, gaps and needs as expressed by the various actors, in relation to the capacity of implementing the main issues of the sector reform. It also implies the identification of the organisations or community groups who have the potential to respond to these needs. This will lead into a synthesis jointly done with the "scopers" and the district staff, with support of other key actors and possible assistance  from a state institution or a member of the Core Group.

The assessment will be done through visits, discussions, round tables, SWOT analysis for the support levels, and through specific participatory tools at community level, allowing all various groups to express them selves.

A few principles about scoping

- It is a participatory activity/process.

- It is allowing actors to express themselves, and to take ownership in all activities including subsequent activities.

- It is time bound.

- It is building on existing experience.

- It enhances the value of Capacity Development.

Potential actors at Micro level having a direct contact with the population

- Women’s groups ; Family members

- Government functionaries

- VWSC/GP

- NGOs/SOs CBOs

- Local political leaders

- Service Agencies

Potential actors at district/block

- District level training team , - PHED, Health, Social Welfare, Education, NGOs

- PRIs/DWSM, District, Block, MLA/MPs

- District/block officials, District Collector/DM/Dy. Commissioner, DRDA, Head of select departments, District laboratory, District forest officials, CEO, ZP, BDOs/block officials

- NGOs, at District/block

- District forest/agriculture/irrigation officials

- Mass media officers of health, ICDS, district adult education centres

- Regional SIRD’s, community polytechnics, district co-operative (milk/sugar)

- Media persons, - PRO, TV, Cable TV operators, radio

Potential actors at state/central levels

Centre:

Joint Secretary and Mission Director; Sanitation (Director); Drinking Water (Director); National Core Team; Rural Development/Finance

State Departments:

Panchayat Raj/Rural Water Supply and Sanitation/Rural Development; Premier Training Institutions

Health and Family Welfare; Dep. of women and child; Dep. of primary education; Youth Affairs

## 3.3 Critical issues

Sector Reform critical issues at community level

- Participation in gender perspective in planning/decision making;

- Community management of water supply services; including financial, social, institutional and technical aspects,

- Hygiene behaviour change and sanitation

- Management of water resources.

Critical issues in the implementation of the Reform (village, block, district, state)

- Information on the SR available; Support to SR objectives; Understanding of SR concepts; Responsiveness; Access to support; Gender / Poverty sensitivity; Authority/accountability; Continuity;

- Capacity to: Co-ordinate; Develop appropriate IEC materials; Mobilise; Facilitate process; Provide technical support; Establish participatory base line surveys; Monitor; Plan/allocate resources; Document/advocate; Support schools programme

For this purpose, a checklist has been developed by the group of participants, which represent the key questions, which will be dealt with through the assessment.  The checklists are used as a guide for the process of scoping, at all levels and are not meant to be a police investigation!! It is not a questionnaire and should be used together with participatory techniques. This exercise, for instance at district or State level can be done in a round table with all the key actors, and also make a SWOT analysis. It is not an evaluation of the Sector Reform implementation, but rather an assessment where the capacity-building needs are, as identified and expressed by the key actors.

District level: Workers informed about SR concept? Workers able to develop an organisation DWSM for SR? Able to identify their roles and responsibilities Whether they are motivated for their present role to their role in SR Whether they are able to identify others including NGOs for SR Able to facilitate block level/village level actors Able to train them Able to identify, analyse and prepare plan for CD: IEC, training, O&M, mobilising community, delegating authority to village level institutions Ability to document & disseminate lessons learnt below and above How can the district and the block support grass root level capacity building?

# Planning for the scoping exercise

## 4.1 Proposed programme strategy

Three steps are proposed in the programme strategy, and the scoping exercises are imbedded into the two first ones, as described in the following diagram.

## 4.2 Steps in the scoping exercise

Presumptions with scoping exercise are :

- That there will be 4-5 scopers per districts.

- That there will be a short list of villages, selection at time of scoping.

- Scopers will be trained by IRC/WEDC/IMG

- One member at the state level will be with the scoping team

- SWSM/ DWSM must be sensitized before scoping starts

Step 1: Meeting at state level with institution and persons who are stakeholders + NGOs A one –day workshop – open discussion

Step 2: Meeting with the scopers, on what and how they are supposed to do the scoping exercises Capacity Development plan will be discussed with them.

Step 3: Visits and discussions with NGOs/Training institutions, To know about capacity building strategy

Step 4: Selecting scoping process in village involve: Mapping analysis, identification of problems and priorities

Step 5: Conducting scoping exercise in two villages

Step 6 : Summaries and finalise the recommendations and modules +travel

Step 7: (a) Preparation of CD Action Plan Debriefing, preparation of action plan Commonalties Difference or Gaps Identification of community needs/Demand Preparation of draft Action CD plan for DWSM (b) Presentation to Gram Sabha

Step 8: Debriefing at state level, and desensitizing about village scoping experience Place draft action plan before SWSM

1st phase completed

State and District spending authorised by RGNDWM

## 4.3 The scopers

Who are the potential scopers?

Training institutes (faculty); This NCT members; Members of state/core group that can give 100% time; Selected government functionaries; CBOs/SHGs (villages selected for scoping); NGOs; persons nominated by Local offices of ESAs/donors; (6-8 people at district level)

Principles underlying selection of scopers

Keep those already involved in SR (priority); Training institutions can learn to be more relevant and not out of focus; Mix of various categories; Women adequately represented; Cover villages forthcoming for SR. Only a sample of villages can be scoped. Lessons passed to others; Members of this team to be part of the 1st two batches facilitated by IRC/WEDC; Scoping is being done to assess the process of the reform leading to CD Plan preparation.

Selection of scopers

Qualifications: field experience in SR, local language, residency in local area, evidence of skills (role play, problem solving) hands on exercise. Nee to develop few tests specific to SR.;

How to select: hand picking (based on field experience or open recruitment)

Who selects: A committee with at least 2-3 members (nodal agency/expert institutions, independent institutions/NGOs) based on open mind, ability to work

Training and support needed for scopers

Training needed (not very formal institutional base): preparatory workshops, exposure to SR, hands on field exercises, gender & poverty in SR

Payment and contract: payment decided locally (District/State), contract nodal agency – DWSC – concerned villages (not related to payment but conditional for feedback)

Who will they report to? Present to Gramsabha and report to DWSC/DSU, they are facilitator who help implementers in identifying gaps, share with them (village & DWSC) leading to improved quality in SR implementation

## 4.3 The CD plan preparation

The district will need to vet and receive some support or assistance for quality control in the scoping process.

What is the criteria for selecting district?

- Strength of institutions at district level. Enabling environment at state level.

- Entering a State (actors in place, States with strong PRI)

- Water & sanitation integrated at district level

- WSM, WSC in place

- Project Implementation Phase ready (those with substance)

- Similar processes in related projects (sectors) – lack of concrete information

- Participatory planning ready

- Sector reform being implemented

- Strong Panchayati Raj Institutions

- Include also districts which are less advanced in the process

What are the districts which have been proposed for the pilot phase?

It was proposed to select four districts for the pilot phase out of the following. But the selection of the remaining districts will be done on a demand basis. The group has chosen the following districts for the pilot phase:

| Regions | Districts | Criteria |
| --- | --- | --- |
| South | Chittoor (Andhra Pradesh) | Ongoing SR process; All critical actors at district level. Villages are into preplanning stage. WSP support on capacity development available at district level. Both water and sanitation integrated. |
|  | Cuddalore (Tamil Nadu) | Confirms to all parameters |
| West | Mehsana (Gujarat) | Meets all criteria. Drought area. DPIP. Water shed project same process water and sanitation combined |
|  | Alwar (Rajasthan) | Integrated water and sanitation . Strong village water supply committees Field actors in place. School sanitation programme in place |
| East | Ganjam (Orissa) | Strong community organisation. Water and sanitation integrated For next 3 months not available (elections) |
|  | East Midnapur (West Bengal) | W&S integrated. Strong PRI. Other programmes in place |
| North | Vaishali (Bihar) | Non performing district in WS and TSC |
|  | Sehore (MP) | Strong PRI. Other sector similar projects (UNICEF child development project) Water and sanitation integrated |

At what stage is the state involved?

- Up front WSM and training institutions – sensitisation workshop for State in New Delhi (transmission of information + organisation), prepare a note stating what is expected from them.

- 1 person from the state should be involved

- initial visit to the State

- Participation in CD plan meeting

- State kept informed

Who will support the process?

The initial obvious choice would be the Ghandi Mission. People here however are overworked and do not have time even though they should be committed full-time to the project. To give timely support to the scopers and manage process. Consultants can be hired by Ghandi Mission for this process. The persons who come in must have the same vision a s the group here. Both teams have to ensure that the process is efficient.

RGM is the counterpart of IRC but work needs to be outsourced (functioning to be organized). Scoping is funded by UNICEF. IRC / WEDC will go through the RGNDWM and States to the Districts.

Who gives the final clearance of the scoping to be done?

What was proposed within the group was that the whole exercise has to be owned by the district. The DWSM should accept and vet it.

What is the role of the core team?

The role of NCT is of a  ‘Think Tank’.  The Mission will form the Core Group.

| Mandate | Short term (scoping) Long-term (Resource Network) |
| --- | --- |
|  | Networking ; Development of Resource Centres |
|  | Advocacy |
|  | Experience Sharing |
| Funding/logistics | For national level activities from RG Mission |
|  | For state-level activities from the projects funds with the DWSM/SWSM |
| Coordination | RG Mission |

Preparation phase in detail

- Implication of the Districts will be discussed as soon as get back to Delhi.

- Prospects will be done by the mission. Could call them over for Mini-workshop

- Ensure commitment cooperation of Wstm. Will be completely involved in process.

- Will be the start-up for the whole exercise.

- Identification of State level for facilitating exercise. Not scoping but other activities. A team of 2-3 people who will be in charge of shaping the team.

- Local logistics like accommodation, transport, etc. and the training course. Will have to be decided at local level. The interaction will be facilitated at district , state, local and block level.

- Barometer will be shared with district and state.

- Association of core group member and members. Who can be geographically. Who is willing to come forth and help with their expertise.

- Interaction with training inst, NGO, and self help groups. This should be done with state authorities.

- Time frame is roughly 2 weeks for exercise.

- Will be finalised in two weeks time

- State level will take four weeks time

- Looking for expertise in various fields and experience will take time

- Interaction with training institutions will be decided

- This will take about three weeks time.

- The whole framework should be analysed within one month.

- The selection of the districts will be over by 3 months. Each district will have 3 scopers. Unicef and IRC representatives will be present.

- The second district will go back.

- What corrections to be followed out.

- June-July – Take three weeks for the other two districts.

For scaling up the CD to remaining Districts

- Identification of training institutes

- Identification of master trainers

- Preparation of training modules and material on the basis of the guidelines

- Training of 200+ scopers

- Simultaneously sensitisation workshop at district level

- Scopers already in mission 2

- Remaining 59 districts (not all districts are at the same level)

- Develop guidelines during scoping activity (adapted/translated) (1st stage)

- Have scopers who have language ‘skills’

- One scoper covering several districts

- Speed/quality?

- District demand generation

- What should be the optimum number? Not 2 villages but 5 villages. Depending on the size of the village

- Scaling up at 2 levels: scopers + districts

- Multiply effects at village level + service organisations

- Pre-conditions for a state (needed for scaling up)

- Linkages between scopers and NGOs, etc.

- Capacity development

ANNEXES

## Annex 1 TIME SCHEDULE

31Mar		20Apr

| Preliminary phase | Piloting | Scale up |
| --- | --- | --- |
| Finalisation of IMG (Mission) |  | M D |  |  |
|  |  |  | ST |  |  |
| Formalization of core team (mission +) |  |  |  | TRN 2 districts | WS 1 – Prep./review/state/minister level |  |
|  |  |  |  | 20 |  |  |
| Selecting the district (1 week) |  | Mobilisation of core team |  | Rv3d |  |
|  | Dialogue with states + district |  | Preparing guidelines (IRC / WEDC) |  |
|  | Selection of scopers (4 weeks) |  | 2 more districts |  |  |
| Prep the guidelines (3 weeks) |  | Finalise guidelines |  |  |
|  | Preparation district level |  |  |  |  | Workshop 63 |  |
|  | Finalisation of state level facilitator /coordinator |  |  |  | Peer review |
| March | April | May | June | July | August |

## Annex 2 CAPACITY BUILDING INDIA DAYS AND ACTIVITIES

Main phases

1. Strategic planning

Project & workshop preparation

prep & meetings general

project prep at WEDC (19/12)

Workshop

prep workshop & sessions

workshop in Delft

workshop report

2. Scoping

preparation

Indian counterparts, districts selected, scopers/participants identified

Trip 1: field mission to 2 states Scoping in 1 district of 2 States 1 WEDC/1 IRC/Indian State-level counterparts

Debriefing Delhi progress and blockages

Draft plans based on results of mission

Trip 2: field mission to 2 states 1 IRC, 1 WEDC, 2 national counterparts in place before mission

Debriefing Delhi progress and blockages

Products completed: scoping report, draft HRD plan, draft training plan, visualized

3. Training about 160 key professionals: includes capacity building of trainers

prep training & materials

(a) 30 people first batch (3 days)

(b) review and revision of training

(c) 30 people second batch w/Core Team

(d) review and finalize

(e) 2 x 30 people by Core team but with support of IRC/WEDC trainers

4. Finalize materials

## Annex 3: Participants contact addresses

| Name | Position | Address |
| --- | --- | --- |
| Ms. P.V. Valsala G. Kutty | Director Policy Planning and Implementation of Rural Water Supply Scheme Ranjiv Gandhi National Drinking Water Mission, Govt. of India RGNDWM | Director, Dept. Drinking Water Supply 8th Floor, Paryavaran Bhawan CGO Complex, Lodi Road New Delhi – 110003, India Tel: +91 11 4363253 Fax: +91 11 4364113 E-mail: valsala@water.nic.in |
| Mr. A.K. Singh | Director Policy Framework, Monitoring Gov. Rural Development Programme Ministry of Rural Development Department of Rural Development | Room No. 364, Min of Rd Krishi Bhawan, New Delhi Rajendra Prasad Road New Delhi – 110001, India Tel: +91 11 3782671 Fax: +91 11 3383179 E-mail: aksingh@rural.delhi.nic.in ageans@hotmail.com |
| Mr. Ajith C. Kumar | Sector reforms co-ordinator Water & Sanitation Program – South Asia (WSP – SA) | Water Supply & Sanitation Department Barracks no.8 Free Press Journal Marg Nariman Point Mumbai – 400021, India Tel: +91 22 2845499 Fax: +91 22 2845501 E-mail: ckumar1@worldbank.org |
| Mr. Sudhir Thakre | Director Project Planning & Monitoring Unit State Level Coordination for Water and Sanitation Sector Government of Maharashtra State | 149, Mantralaya (Main) Mumbai – 440021 Maharashtra, India Tel: +91 2023338 Fax: +91 2828129 E-mail: dirppmu@bom3.vsnl.net |

| Name | Position | Address |
| --- | --- | --- |
| Mr. Lalrothanga | Executive Engineer Public Health Engineering Department Government of Mizoram State | Executive Engineer, PHED Serchhip Division Serchhip 796181, Mizoram, India Tel: +91 383822542 E-mail: ar_tey@yahoo.com |
| Mr. A.K. Dwivedi | Chief Engineer – Bhopal zone Implementation of Rural Water and Sanitation Programme/ Sector Reforms, Govt. of Madhya Pradesh Public Health Engineering Department | 499-A, Shahpura Bhopal – 462016, M.P., India Tel: +91 755 421593 (Res.) Tel: +91 755 551594 (Off.) Fax: +91 755 551582 E-mail: cebhopal@sancharnet.in |
| Mr. B.N. Sharan | Superintending Engineer Director, Community Participation Cell, U.P. Jal Nigam, Rural Development | 18/457, Indira Nagar Lucknow – 226016 Uttar Pradesh, India Tel: +91 356639/ 354911 Fax: +91 351534 |
| Mr. Liby Thomas Johnson | Programme Manager GRAM VIKAS | Mohuda, Ganjam, Orissa – 760002 India Tel: +91 680 209756 Fax: +91 680 209 754 E-mail: liby@gramvikas.org http://www.gramvikas.org |
| Ms. Sumita Ganguly | Coordinator Sanitation UNICEF India Country Office Water and Environmental Sanitation Section | 72, Lodi Estate, New Delhi 110003, India Tel: +91 11 4690401 1305 E-mail: sganguly@unicef.org |
| Mr. Harish Kumar | Deputy Director Policy Planning Sector Reform Ranjiv Gandhi National Drinking Water Mission, Ministry of Rural Development, Govt. of India | 8th Floor, Paryavaran Bhawan CGO Complex, Lodi Road New Delhi – 110003, India Tel: +91 11 4364427(Offi.) +91 11 6188130 (Res.) Fax: +91 11 4364113 E-mail: varkalaharish@hotmail.com ddarwsp@water.nic.in |

| Name | Position | Address |
| --- | --- | --- |
| Mr. J.K. Natu | Director Project Management Unit Swajal Project Department of Drinking Water , Government of Uttaranchal | Makkawala, Mussoorie Diversion Road, Dehradun, Uttaranchal, India Tel: +91 135 733380 Monile: +98 37020310 Fax: +91 135 733381 E-mail: pmu_uttaranchal@rediffmail.com |
| Dr. K. Tirupatiah | Special Commissioner looking after Training Management, Capacity Development Srategy A.P. Academy of Rural Development Panchayat Raj and Rural Development Govt. of Andhra Pradesh | APARD, Rajendranagar Hyderabad – 500030 Andra Pradesh, India Tel: +91 (0)40 4014028/ 4018656 Fax: +91 (0)40 4018656 E-mail: kota_86@rediffmail.com |
| Mr. S. Chattopadhyaya | State Co-ordinator, Rural Water and Environmental Sanitation State Institute of Panchayats and Rural Development Government of West Bengal | B18/204, Kalyani, West Bengal India Tel: +91 33 5828161/ 5820571 Fax: +91 33 5828257 E-mail: wbisprd@vsnl.net http:// www.siprd.org |
| Mr. K.K. Jadeja | Chief Engineer and Director (Trainings, IEC, HRD cell) State Co-ordinator Sector Reforms Gujarat Jalsewa Training Institute (Gujarat WS Sewerage Board) | Gandhinagar, Gujarat 382015, India Tel: 91 79 3223305 /307 (0) Fax: 91 79 3223243 E-mail: kkjadeja@hotmail.com |
| Dr. Subbiah Ponnuraj | Doctor, Public Health Head, Faculty of Rural Health and Sanitation Gandhigram Rural University, FRHS | Gandhigram, Tamil Nadu – 624302 India Tel: +91 (0)451 451256, 452272 E-mail: waston@vsnl.com |
| Dr. Ramesh Chandra Panda | Joint Secretary (Mission Director) Rajiv Ghandi National Drinking Water Mission, Department of Drinking Water Supply, Ministry of Rural Development Govt. of India | 9th floor , Panyararan Bhawan CGO complex Lodi Road New Delhi Tel: +91 11 4361043 Fax: +91 11 4364113 E-mail: jstm@water.nic.in |

| Name | Position | Address |
| --- | --- | --- |
| Mr. Rajat Bhargava | Private Secretary to the Minister of Rural Development Ministry of Rural Development Govt. of India | Room No. 47, Krishi Bhawan New Delhi – 110001, India Tel: +91 11 3383548/ 3782373/ 3782327 Fax +91 11 3385876 E-mail: rajatatp@yahoo.com http://www. rural.nic.in |
| Francois Brikke | Senior Consultant IRC | PO Box 2869 2601 CW Delft Tel: 31 (0)15 2192939 E-mail: brikke@wanadoo.fr |
| Sue Coats | Programme Manager WEDC | Loughborough University Leicestershire LE11 3TU UK Tel:+44 (0)1509 222 612 Fax: +44 1509 211079 E-mail: S.Coates@lboro.ac.uk |
| Paul Deverill | Assistant Programme Manager WEDC | Loughborough University Leicestershire LE11 3TU UK Tel:+44 (0)1509 222 612 Fax: +44 (0)1506 211079 E-mail: p.a.deverill@lboro.ac.uk |
| Catarina Fonseca | Project Officer IRC | PO Box 2869 2601 CW Delft Tel: 31 (0)15 2192968 Fax: 31 (0)15 219 0955 E-mail: Fonseca@irc.nl |
| Kevin Samson | Programme Manager WEDC | Loughborough University Leicestershire LE11 3TU UK Tel:+44 (0)1509 222 612 Fax: +44 (0)1506 211079 E-mail: K.r.Samson@lboro.ac.uk |
| Kathy Shordt | Senior Programme Officer IRC | PO Box 2869 2601 CW Delft Tel: 31 (0)15 2192967 Fax: 31 (0)15 219 0955 E-mail: Shordt@irc.nl |
| Christine van Wijk | Senior Programme Officer IRC | PO Box 2869 2601 CW Delft Tel: 31 (0)15 2192947 Fax: 31 (0)15 219 0955 E-mail: Wijk@irc.nl |

## Annex 4: Workshop Programme

| Day | Time | Activities | Staff involved |
| --- | --- | --- | --- |
| Sun 27 | 07.00 PM | Informal meeting and dinner with the participants | CvW, KS, FB, CF |
| Mon 28 | 09.00 AM | Introduction: Opening address; presentations; workshop objectives and programme; key aspects of the Sector Reform | JTV, FB, CvW, Sca, CF |
|  | 10.00 | Lessons learnt and situation analysis: Identification of successes and challenges based on participants field work and experiences. Tentative definition of what is meant by capacity-building | FB, SCa |
|  | 11.00 | (- Pause -( |  |
|  | 11.30 | Identification of key subject issues for HRD related to: Participation, gender and poverty | FB, CvW |
|  | 12.30 | ( - Lunch -( |  |
|  | 01.30 PM | Identification of key subject issues (continued): Participation, gender and poverty | FB, CvW |
|  | 02.30 | (- Pause -( |  |
|  | 02.45 | Analysis of key subject issues (continued): IEC and demand creation; mobilisation of intermediaries and community groups; use of facilities and hygiene behaviour. (Groups divided in 2) | FB, CvW, KS |
|  | 05.00 | - End of the day - |  |
| Tue 29 | 09.00 AM | Analysis of key subject issues (continued): Debriefing from the two groups | FB, WEDC |
|  | 10.00 | Analysis of key subject issues (continued): Technical, environmental sustainability | FB, WEDC |
|  | 11.00 | ( |  |
|  | 11.30 | Analysis of key subject issues (continued): Financial sustainability | FB, WEDC |
|  | 12.30 | ( |  |
|  | 01.30 PM | Sector reforms in IPM Indonedia, India and China : Stakeholder 'schools' on sector reform | FB, NR |
|  | 03.00 | ( |  |
|  | 03.15 | Continued: Discussions | FB, NR |
|  | 05.00 | - End of the day in IRC - |  |
|  | Evening | Sector Reform applied to school programmes (discussions) | FB, MS, KS |
| Wed 30 | 09.00 AM | Institutional diagnosis for capacity - building: Identification of actors, institutional roles and strategies for India. Presentation on models and strategies elsewhere. | FB, KS |
|  | 11.00 | ( |  |
|  | 11.30 | Institutional diagnosis: (Continued) | FB, KS |
|  | 12.30 | ( |  |
|  | 01.30 PM | Institutional diagnosis : (Continued) | FB, KS |
|  | 03.00 | ( |  |
|  | 03.15 | Institutional diagnosis : (End) | FB, KS |
|  | 05.00 | - End of the day - |  |
| Thu 31 | Day off . Opportunity for tour organized by IRC |
| Fri 1 | 09.00 AM | Learning, methodology and tools: (How adults learn. Participatory methods and tools. | FB, CvW |
|  | 11.00 | ( |  |
|  | 11.30 | Learning, methodology and tools: (Continued) | FB, CvW |
|  | 12.30 | ( |  |
|  | 01.30 PM | Space for other topic as requested by the participants | FB, other resource person |
|  | 03.00 | ( |  |
|  | 03.15 | Summary of HRD needs: At the end of the week, the group will have identified also a tentative list of HRD needs at all levels | FB, KS |
|  | 05.00 | - End of the day - |  |
| Sat 2 | Tour in the Netherlands |
| Sun 3 | Free day |
| Mon 4 | 09.00 AM | Summary to date and approval of last week's results | FB |
|  | 10.00 | Presentation of the scoping and planning methodology: (What is it? How it is done? Where to be used? How it is used?) | FB, KS, PD |
|  | 11.00 | ( |  |
|  | 11.30 | Scoping: (Continued) | FB, KS, PD |
|  | 12.30 | ( |  |
|  | 01.30 PM | Scoping: (Continued) | FB, KS, PD |
|  | 03.00 | ( |  |
|  | 03.15 | Scoping: (End) | FB, KS, PD |
|  | 05.00 | - End of the day - |  |
| Tue 5 | 09.00 AM | Design of outline plan: (Planning of scoping activity) | FB, KS, PD |
|  | 11.00 | ( |  |
|  | 11.30 | Design of outline plan: (Continued) | FB, KS, PD |
|  | 12.30 | ( |  |
|  | 01.30 PM | Capacity building and training: (Continued) | FB, KS, PD |
|  | 03.00 | ( |  |
|  | 03.15 | Design of outline plan: (End) | FB, KS, PD |
|  | 05.00 | - End of the day - |  |
| Wed 6 | 09.00 AM | Capacity building and training: (Includes training plans for this project) | FB, SC, EB |
|  | 11.00 | ( |  |
|  | 11.30 | Capacity building and training: (Continued) | FB, SC, EB |
|  | 12.30 | ( |  |
|  | 01.30 PM | Capacity building and training: (Continued) | FB, SC, EB |
|  | 03.00 | ( |  |
|  | 03.15 | Capacity building and training: (End) | FB, SC, EB |
|  | 05.00 | - End of the day - |  |
| Thu 7 | 09.00 AM | Finalisation of capacity building plan: Presentation of results reached so far | FB, SC, EB, AC, MS |
|  | 11.00 | ( |  |
|  | 11.30 | Finalisation of capacity building plan: Discussions and adjustments | FB, SuC, EB, AC, MS |
|  | 12.30 | ( |  |
|  | 01.30 PM | Planning for next steps: (Advocating and introducing the results of this planning workshop in India. Possibly identifying other HRD needs as well) | FB, SuC, EB, AC, MS |
|  | 03.00 | ( |  |
|  | 03.15 | Planning for next steps: (Continued) | FB, SuC, EB, AC, MS |
|  | 05.00 | - End of the day - |  |
| Fri 8 | 09.00 AM | Elements of a presentation on capacity-building for sector reform: (tentative outline for an advocacy tool) | FB, TS |
|  | 11.00 | ( |  |
|  | 11.30 | Tentative agreement: between all parties involved on outline plan and follow-up | FB, TS, CvW, KS |
|  | 12.30 | ( |  |
|  | 01.30 PM | Wrap up and conclusions | FB, TS, CvW, KS |
|  | 03.00 | End of the Workshop |  |

## Annex 5: Selected Workshop Sessions

### 5.1 Invited guests: Prof. Niels Roling and Prof. Edith Van Walsum

- Prof. Niels Roling

The Green Revolution in Indonesia was a seen as a solution for the problems with food stability. The GR was firstly a very centralised process with the use of the army for farmers to introduce the new seed varieties. As a result there was an increase in rice yields, and by 1983 Indonesia exported rice. Initially it was a real success but a second generation of problems emerged: the use of pesticides lead to the emergence and resurgence of pests. In 1986, 50% of the rice production was destroyed. It became a serious problem until the government prohibited 57 pesticides, reduced subsidies to agro-chemicals and started a training programme.

The training was innovative and totally different from the traditional extension: it emphasised the processes of such a transformation. The idea  was to disseminate the message: you should use IPM but it’s much more difficult, it involves a lot of knowledge. However, regular extension workers could not transmit this message! A new approach was needed: the farmer had to be seen as a field school, aims at the farmer as an expert or to become one. It also captures diversity.

How were they organised:

They had a curriculum designed in such a way that the farmers learned by discovering. The trainer was acting as a facilitator. This brought unexpected results: the farmers no longer wanted to use pesticides as a result of working together and making decisions. It had also a very empowering effect. They started their own field schools and as a result more farmers were being trained by farmers instead of government officials.

There are five dimensions in which the two approaches differ totally:

|  | Old system | New system |
| --- | --- | --- |
| Practice | Heavy use of pesticides | Farmers manage a complex agro-system |
| Learning | Traditional learning methods | Learning by observation and drawing conclusions |
| Facilitation | ‘I tell you to do this’ | ‘I help you to discover’ |
| Institutional support | Uniform extension workers | Decentralised trainers and farmer trainers |
| Policy framework | Strict top down with high subsidies on pesticides | No pesticides, training programmes at grassroots level |

How was the transformation done?

- Social marketing – farmers discovered by themselves

- Effort in building an army of top trainers that went through the farmer schools themselves. At first they didn’t like to go to the field.

- Then they were selected very carefully. The ones that were trained and were good would continue and became very powerful and motivated to train others because it became interesting. It’s not only CV but also attitude and that is part of the selection

- 1.2 Mrs. Edith van Walsum

Mrs. Edith experience is in implementing IPM (Integrated Pest Management) in Bangalore State, India. In the middle 90’s, the major priority problem for farmers was pest and disease management.

The Department of Agriculture to trained master trainers who would then train the farmers. They made the training, but the master trainer in IPM was stuck. He had to go out to the villages himself because he couldn’t get anyone to go with him. A workshop was organised where he participated and the government people were very interested in his work. IPM first started as a pilot in 3 villages in 1997. Now is being implemented by 10 NGOs in each district together with the district government. The farmers more than the NGOs are convincing other farmers.

Link between drinking water and sanitation and the agricultural sector:

- Water is a scarce common property resource needed for survival and sustenance

- Conflicts about water: between states, between communities, within communities and households, for production-reproduction

- Ultimate interest: there should be a sustainable and equitable use of a live giving resource

- Water is an issue beyond the drinking water sector or the agricultural sector

Water is a peoples issue:

- Being a scarce resource it is very important that policy makers should have sensitivity towards the needs of the powerless

- Calls for collaborative action at various levels – needs, interest groups collaborative action

- Negotiation

- Redefinition of roles of government and other institutional actors: privatisation and ownership

AME is an independent support organisation which promotes sustainable dry land agriculture among small and marginal households in the drought prone districts of the decan plateau

AME’s approach: 86-93 Training on ecologically sound agriculture focus on awareness and skills.

Training is beautiful but it is not enough to make people changing practices. The visible impact of AMEs training activities after 6 years were not enough and within the villages the spreading was not what we expected. There was a lot of turn over among field staff of NGOs.  There was a lack of enabling environment: one person in one village trying to do something is not enough.

In 94’ AME started broadening and deepening the approach and started focusing on specific districts.

The key elements of the approach:

- Strong on field level experimentation

- Information knowledge and dissemination- training materials, newspaper articles, films;

- Trying to bring different institutions together to push things further.

- Commitment.

- You need to be credible to be accepted by all these organisations.

- Develop an organisational identity – seen by government and other institutions, become visible.

Scaling up in the last two years: In 1997 IPM started with less than 500 farmers. In  2000 the number went up to 12000. Factors to leap:

- It takes time for a community to be confident and sharing their insights inside and outside community - 2/3 years

- Autonomous spread process started. Institutions are now sharing. It started with a self help forum of small marginal farmers (especially women) and now we have federations of 2000 people that disseminate the technology and ideas themselves. They proceed with the training activities. There is sharing within and between NGOs.

- Enabling environment: government support, involvement of banks (which are very important), input suppliers, donor agencies.

### 5.2  IEC Presentation

### 5.3 Working with participatory methodologies

A discussion took place on the current capabilities in the use of these techniques and the feasibility and strategies to use them in the large scale sector reform programme.

It was concluded that:

- Considerable capabilities exist already

- In AP, 1 person/mandal (women, men or both??) trained for 2 weeks on PRA in the watershed programme;

- In Gujarat, training started for VWSC; some 150 NGOs have expertise.

- In Maharashtra, a network of NGOs and CBOs

- In the Swajal project 1 trained moderator/3 villages.

- These resources can be tapped, but modifications are needed to make participatory approaches really people-owned and managed:

- To be effective, participatory techniques are used with small groups. This means that to reach, involve and affect many people, the tools or resulting products must stay in the community and that local persons and groups that have used them must be able to use them also with others in their community. (The “some for all, rather than all for some” principle).

- Who in the community uses which techniques and tools varies with the purpose and level of use. Users and owners/moderators may be GPs, VWSCs, neighbourhood groups (women and men), a locally chosen facilitator or facilitators etc.

- For affordability and replicability, many (some said all) of the materials and techniques have to use what is available in the community at low or no costs.

- The focus should be on training, not material production. No free supply tools or materials, which is a supply and not a demand based approach.. Mention was made of using “life symbols” such as a pot for water collection, a goat for livestock, etc) and local drawings instead of artist made drawings.

- However there are also limitations. For facilitators and villagers alike, there is motivation in having access to some more durable and attractive (‘modern’) analysis and planning tools. It takes time (in Gram Vikas took two years) to change facilitators from using readymade outside materials and predetermined, standard PRA techniques to shift to working in a creative way together with community women and men.

- An expert team was recommended for working out a mix of a small number of the most useful local no/low cost techniques and tools with one or two external tools and pilot these on effectiveness before scaling up.

- The most urgent need is field-based training, by “master facilitators”, of local facilitators who can spread the facilitation and use of participatory methods by community groups themselves. Unfortunately not all potential “master facilitators” have the required attitudes and skills. Examples were given of PRA being done ‘on the automatic pilot’ without adjustment to community realities. The same goes for district-level workers and community representatives that are trained.

- Screening, and selection of trainers and trainees on a fieldwork background and attitudes for and skills in participatory styles and being aware of, and having skills to deal with, the exclusion of poor people, SC/ST groups, and women are a must. This was deemed hard (as such selection is not yet done), but not impossible. For quality work the emphasis needs to be on quality people.

### 5.4 Village sanitation campaign

# Footnotes

200 people will be trained in all, including more than 40 scopers.

# Text boxes

Community level:

- Whether community is informed about concept sector reform

- women groups

- Weaker sections

- PRI

- GRLWs

- VWSC

- Whether key actors at village level are informed about importance of sector reforms

- Whether the community is able to mobilise & form VWSC

- Whether weaker sections represent village water and sanitation committees

- Whether women gr. Represent VWSC

- And able to make decisions in VWSC

- Able to choose technology

- Able to be involved in monitoring

- Able to ‘say’ in O&M

- Whether VWSC is responsible for assessing & analysing status of W&S in their village in relation to: source, site, cost sharing, hygiene practices, technological selection

- Whether VWSC is responsible for water resources

- Whether VWSC is aware of their sole & responsibility in procurement & remedial actions

- Whether VWSC has the capacity to keep & run accounts, write R/P statement and explain to user groups

- Whether VWSC is able to negotiate with PRI revenue/forest department to augment water resources

- Whether the VWSC has capacity to report and document to others

- Whether the community/VWSC are aware of services provided by district

- Capacity to monitor/evaluate construction activities of simple water systems

- Capacity to choose, procure material/equipment for O&M & implementation

- Whether community has access to IP communicators, change agents

- Whether PRI or GB is empowered to articulate the concept of SR

- Whether PRI/GB take responsibility & support VWSC in:

- cost shcaring

- O&M

- Remidial actions

- Mobilising community backing with bylaws

- Whether the community/VWSC get support in relation to:

- training

- IEC material

- Skill development

- Empowering PRI

- Whether VWSC gets support from other sector like education, health and PRI

- Whether community is accessible to RSM, production centre & services from RSM

- Whether community has skilled workers in O&M, masson and health educators

Whether the community is able to access to IEC material to mass media, groups and personal